## Slide 1: Location-Based GPS
Kalea Dais
Kiana Barber
Alena Whitlock
Noah Sage
Danielle Jetter

## Slide 2: Progress
ORIGINAL SCHEDULE DELIVERY
Layouts for all of our pages and the intents for all of pages
Database setup for all of our data
WHAT WE HAVE DONE SO FAR
Layouts for all of our pages and the intents for all of pages
OUR ROADBLOCK/WHAT WE’RE BEHIND ON
Setting up the database to save our data

## Slide 3: Remaining Schedule: October 15 – November 23
BASIC AND EXPECTED FEATURES
Create logic for users to add task lists and tasks to the list
Create logic for GPS to pick up on when the user has made it to the location
Create push notification for the user
Create logic or database to save the data
BONUS FEATURES
Calendar
Puzzle Notification